INVITATION

THE SUPPLY AND INSTALLATION OF FENCING AT VARIOUS LOCATIONS WITHIN THE AMPRN

(PANEL AGREEMENT No. 15C639)

| CONTACT FOR FURTHER INFORMATION | Enquiries are to be directed to: John Chryseliou Telephone: (08) 7109 8084 Mobile: 0401 126 452 E-mail: john.chryseliou@sa.gov.au If the above person is unavailable, the enquiry may be directed to: Rocco Luvera Telephone: (08) 7109 8018 Mobile: 0401 126 457 E-mail: rocco.Luvera@sa.gov.au |
| --- | --- |
| APPLICATIONS MAY BE EITHER: | Be complied on a USB memory device or CD and either: - posted to GPO Box 1533, ADELAIDE SA 5001; or - delivered to 77 Grenfell Street, ADELAIDE SA 5000 OR: Emailed to DPTI.Tenders@sa.gov.au Note: If submitting via email, please phone (08) 8343 2029 to confirm receipt. Also, it may be necessary to split the application into several emails to keep it to an acceptable size. |

INTRODUCTION AND INVITATION

The Department for Planning, Transport and Infrastructure (DPTI) will establish a panel of service providers (“Panel Contractors”) for the Supply and Installation of Fencing at various locations within the Adelaide Metropolitan Passenger Rail Network (AMPRN).

Companies wishing to be nominated to the panel are invited to submit an application in accordance with the attached Conditions for Submission of an Application. To be appointed, applicants must be able to demonstrate that they have the appropriate skills, management systems and experience in the relevant categories.  The submission must contain all of the information requested in Annexure A to the Conditions for Submission of an Application.

DPTI is under no obligation to request any Panel Contractor to provide services or to submit a quotation and Panel Contractors are not guaranteed any work during the term of the agreement. Applicants should be aware that if the rates submitted are higher than industry averages for no additional benefit to DPTI, it is unlikely that they will be requested to provide services to a significant extent.

DPTI will take a number of factors into consideration when determining which Panel Contractors will be invited to provide services or submit a quotation, such as the estimated value of the work and each Panel Contractor’s resource availability, workload, skills / experience and ability to provide value for money.

Notwithstanding that this will be an “open panel” and that DPTI may consider new applications during the term of this panel, potential Applicants must contact either DPTI Contact Officer as specified on the front cover sheet of this document to discuss the likely demand for these services and the suitability of the Applicant prior to the submission of an application.

____________

CONTENTS

Conditions for Submission of an Application for a Panel contract:

Annexure A:	Application Details.

Annexure B:	Assessment of Submissions.

Specification

Appendices

Drawings

DPTI Panel Agreement – Minor Construction and Services (available from: http://www.dpti.sa.gov.au/contractor_documents/dpti_general_conditions_of_contract)

Annexure to the DPTI Panel Agreement – Minor Construction and Services

Application Form

Schedules

CONDITIONS FOR SUBMISSION OF AN APPLICATION

FOR A PANEL CONTRACT

The DPTI Conditions of Submission for a Panel Agreement apply to this invitation and are available from the following website:

http://www.dpti.sa.gov.au/contractor_documents/request_for_tender_templates2

The Annexures to the Conditions of Submission, which are included in this document, are to be read in conjunction with the Conditions of Submission from the above website.

____________

CS ANNEXURE A

APPLICATION DETAILS

APPLICANTS MUST SUBMIT THE FOLLOWING IN THE SUBMISSION:

Application Form

The following Schedules:

- Schedule of Rates.

- Certificate of Currency of Public Liability Insurance.

- Statement of company experience relevant to this Invitation and track record of company (including referees).

- Statement of demonstrated capability and capacity to undertake the work in a designated timeframe

- Schedule of Management Systems and Plans.

- Declaration of Intent: Industry Participation Policy

____________

CS ANNEXURE B

ASSESSMENT OF SUBMISSIONS

Submissions will be evaluated in accordance with the following process:

- Assessment for Completeness and Compliance.

- Non-price Assessment.

A Non-Price score will be determined using the following criteria and weightings:

| Item | Criteria | Weighting (%) |
| --- | --- | --- |
| 1 | Demonstrated relevant company experience and knowledge in providing similar services including nominated personnel. | 20 |
| 2 | Demonstrated capability and capacity to undertake the work in a timely manner. | 60 |
| 3 | Management systems and plans e.g. WHS, Hazard Identification and Risk Management procedures and processes. | 30 |

- Determination of a Notional Price

The notional price, which is to be used for the purpose of submission comparison only, will be calculated on a pre-determined volume of work.

Disbursements will be taken into account when calculating the notional price.

- Selection of Preferred Applicants

Applicant must receive a minimum of 50% score to be appointed to the Panel. A maximum of three panellists will be appointed. This number has been determined based on the anticipated annual spend. The Non-Price Score will be used to assist with the selection of those companies which will be invited to join the panel. The Evaluation Panel may take into account an Applicant’s expertise in specialised areas to ensure that DPTI has access to a wide range of skills appropriate to different types of potential fencing contracts.

- Finalisation of Agreement.

Following any clarification and negotiation necessary, the preferred Applicant(s) will be requested to enter into a formal agreement for the provision of the services.

The above is only a summary of the evaluation process and other factors may be taken into account in the selection of the successful Tenderer.

____________

SCHEDULE OF AGREEMENT DOCUMENTS

The agreement between the parties will comprise of the following documents:

- Specification

- Appendices which include:

| Appendix 1 | Engineering Standard Stations – Fencing AR-PW-PM-SPE-00129009 |
| --- | --- |
| Appendix 2 | Engineering Standard: Fencing and Gates for Rail Corridors and Facilities – CS1-DOC-00454 |
| Appendix 3 | Fencing Photographs – For information only |

- Drawings which include:

| Drawing No. | Title | Sheet No. | Rev. No. |
| --- | --- | --- | --- |
| 735-A4-02-015 | 1200mm Loop Tubular (Pool Type) Fence | 1 of 1 | 1 |
| CS1-DRG-350242 | 1200mm Tubular System | 1 of 1 | 0 |
| 735-A3-05-002 | 1800mm Pressed Spear Tubular Fence | 1 of 1 | 1 |
| 735-A3-10-169 | 1800mm Flat Top Fence | 1 of 1 | 1 |
| CS1-DRG-350238 | 1800mm Chain Link Fence Gates | 1 of 1 | 0 |
| CS1-DRG-350239 | 1800mm Chain Link Fence | 1 of 1 | 0 |
| CS1-DRG-350240 | 3000mm Palisade Pale Fence | 1 of 1 | 0 |
| CS1-DRG-350241 | 3600mm Close Space Welded Mesh | 1 of 1 | 0 |
| 307-A2-97-023 | Metropolitan Rail and Tram System | - | Amdt. F |

- DPTI General Conditions of Contract: Panel Agreement – Minor Construction & Services

- Contractor’s Submission which includes:

Application Form and the following Schedules:

Schedule 1 - Schedule of Rates

Schedule 6 - Declaration of Intent: Industry Participation Policy

SPECIFICATION

SPECIFICATION

Contents.

- General Requirements

- Scope

- Work by the Principal

- Materials

- Contractor’s Working Area

- Technical Requirements

- Location of Work

- Amount of Work

- Fencing Types

- Awarding Individual Fencing Assignments

- Late Return of Track

- Security of Rail Commissioner’s Property

- Principal’s Costs Incurred after Practical Completion

- Rise and Fall

- Rail System

- Invoicing

- GENERAL REQUIREMENTS

The Rail Commissioner (“Principal”) has an ongoing requirement for the maintenance, repair and replacement of various types of fencing throughout its rail network.

Without limiting the generality of the Conditions of Contract and except as otherwise expressly provided herein, the Contractor shall provide all equipment, construction plant, labour, supervision, services, testing, documentation and drawings, quality control and warehousing necessary for the construction of the Works in strict accordance with the Specification.

The Contractor shall, unless the Contract otherwise expressly provides, supply at the Contractor’s cost and expense everything necessary for the proper completion of the work and proper performance of all obligations under the Contract.

All equipment shall be supplied (other than that supplied as free issue by the Principal) and installed by the Contractor in accordance with this specification and the drawings listed below, and any variance may only be made by prior written authorisation from the Principal.

All minor items which are obviously necessary or which could be reasonably inferred to be included shall be provided at the Contractor’s expense even though the item is not specifically stated in the Specification.

The Contractor shall have sole responsibility for each and every item of expense necessary to complete the works as described in the Contract and shall carry out the work for the tendered price.

- SCOPE

The Contractor shall perform all work under the Contract in accordance with the supply and installation of fencing at various locations on the Principal’s rail corridor. This will involve the following

- Prepare Project Management Plan;

- Provide all plant, labour and approved materials to undertake the work;

- Arrange for the location and protection of all existing services and public utilities;

- Provide all documentation as required by this Contract, including As-Constructed drawings and Operation and Maintenance Manuals;

- Provide all testing as required;

- All other work detailed in the Specification.

- WORK BY THE PRINCIPAL

The Principal shall provide Track protectors and inspectors, signal and electrical fitters, environmental and safety auditors and employees of the Principal required by the Contractor to fulfil contractual obligations.

- MATERIALS

The Contractor shall provide all materials.

- CONTRACTOR’S WORKING AREA

The worksite is located at various locations across the metropolitan rail network.

The Contractor must ensure that any final site management plans are commensurate with the nature of the works and comply with the Work Health Safety Act 2012, Work Health Safety Regulations 2012 and all relevant Acts and regulations.

- TECHNICAL REQUIREMENTS

The work to be undertaken is the supply and installation of relatively short sections of fencing at various locations on the AMPRN.

This specification refers to the whole of the work as detailed in this specification and may include the following tasks:

- Requirement for an isolation panel, as required.

- Removal of derelict fences or fence lines.

- Recovery and disposal of salvageable material.

- Site works for new fencing.

- Responsibility for, and locating of, all affected underground services

- Construction of new fence.

- Removal, trimming or clearing of obstructing foliage (under the Principal’s direction).

- Installation of specified gates.

- Supply of locking mechanisms to ensure adequate security

- Site clean-up, including removal and approval before disposal of waste.

- LOCATION OF WORK

The Principal maintains approximately 400ha of railway corridor on its mainline routes as follows,

- Adelaide to Gawler

- Adelaide to Seaford

- Ascot Park to Tonsley

- Adelaide to Outer Harbor

- Adelaide to Belair

- Woodville to Grange

- Glenelg to Entertainment Centre (Tram Line)

The work occurs at any location within this system and may also include various other areas of land within the metropolitan area vested under its control.

Much of the fencing to be replaced or repaired will be located on the Principal’s boundaries. It will be Principals responsibility to specify the exact location of any fencing and ensure that this position is correctly located on the Principal’s property. The contractor must ensure that the fence is installed exactly in the position as directed by the Principal.

It will be the Principals responsibility to undertake any consultation, liaison or negotiation with adjoining landowners where disputes over boundaries, fences or associated matters arise.

- AMOUNT OF WORK

The fencing work is generally carried out on an ‘as-needs’ basis and usually involves the replacement of damaged, existing fencing.

However the Principal reserves the right to vary the amount of work required to be undertaken during the course of the agreement and no minimum amount of work is guaranteed.

- FENCING TYPES

The Principal requires the following fencing types:

- 1200mm Loop tubular (pool type) fence.

- 1200mm and 1600mm Tubular system.

- 1800mm pressed spear tubular fence.

- 1800mm flat top fence.

- 1800mm chain link fabric fence gates.

- 1800mm Chain Link fence

- 3000mm Palisade Pale fence.

- 3600mm close space welded mesh.

All materials, components and erection systems are to be as detailed in AS 1725-2010. The Contractor shall supply all the materials necessary to complete the works as detailed in this specification.

The materials shall all be new and of good quality and comply with the Specifications for each individual drawings as provided in the 15C639 Drawings folder.

Galvanized Rail-Less Chainwire Security Fences and Gates

Typical fences are 1800mm and 1500mm high security fences with 3 strands of barbed wire.

The top of the fence must include 3 strands of barbed wire. The posts are to be ‘straight’, include bracing stays at the end of fence sections but no backstays. The Chainwire is to be heavy galvanised and may have either barbed selvedge or knuckled selvedge top and bottom.

Rural Type

| Item | Description | Size |
| --- | --- | --- |
| Intermediate |  |  |
| Post | Shaven, treated pine | 1.8m x 100mm / 125mm |
| Gate Post | Shaven, treated pine | 2.1m x 150mm / 200mm |
| Steel Post | Star dropper, galvanised or black | 1.8m |
|  | Star dropper, galvanised or black | 1.5m |
| Wire | Ringlock, sheep & lamb | 6/70/30 |
|  | Strand | 3.15mm |
|  | Tie | 2mm |
|  | Barb | 1.57mm |
| Gates | Field, std. vertical brace | to suit 3.6m opening |
|  | Personal Access | to suit 1m opening |
| Gate fittings | No.4 Field gate fitting set | to suit |
| Fasteners | Staple, barbed | 50mm x 4mm |
|  | Maspro clips | to suit |

Rural Type – Additional Requirements

The rural boundary fence shall generally be in accordance with the following details and as shown on attached drawings.

The boundary fence shall generally be constructed on the site and in the same line as the removed fence.  Any variation of the site or line of the new fence requires the prior approval of the Principal.

- Pine posts shall be placed at 20m centres maximum.

- Steel post star droppers shall be spaced at not more than 6700mm between the pine posts.

- The posts and droppers shall be erected so that 1/3 of each post and dropper is firmly compacted in natural ground.

- Three strands of wire shall be strained and attached to the top of the posts and droppers as follows:

- First wire 25mm below top of posts.

- 2nd wire 150mm below first wire.

- 3rd wire 150mm below 2nd wire and at top of ringlock.

- Ringlock fencing shall be strained and attached to the pine post by barbed staple at approximately 150mm above natural ground level and attached to the third strand wire with maspro clips.

- Box strainers are to be constructed at each end of a section of fence and at 120m intervals maximum in long fence sections and shall be constructed as shown on attached drawing.

- Additional double box strainers shall also be constructed at any location that the fence line changes direction and on curved sections of fence and in long fence sections that are constructed on soft or sandy soils.

- Barbwire shall be used in place of the top wire strand at locations nominated by the Principal.

- Gates generally shall be incorporated into the fence at locations nominated by the Principal.

- Gates shall be hung between box strainers as shown on attached drawing. Gate locations shall be confirmed with the Principal prior to construction.

- AWARDING INDIVIDUAL FENCING ASSIGNMENTS

All fencing requirements will be confirmed by:

- Principal defining the fencing assignment e.g. location, fencing type and approximate length.

- Quotations being received from all Panel Members which can be a fixed price (preferred) or a rate per metre.

- Purchase Order being released to the successful Panel Member.

No work is to be undertaken by any contractor until a purchase order has been received from the Principal.

- LATE RETURN OF TRACK

If the Contractor fails to carry out the work under the Contract in accordance with this Agreement, causing the track to be out of operation, the Contractor must pay the Principal $2,000 per half hour (or part thereof) such time when the track is out of operation.

- SECURITY OF RAIL COMMISSIONER’S PROPERTY

The Contractor must comply with the Principal’s policies and procedures in respect of maintaining the security of the Principal’s property, including the Site, and items contained within, from the date of execution of the Contract to the Date of Practical Completion.

The Contractor agrees to ensure that its employees, agents, invitees, subcontractors, and employees of its subcontractors:

- display the security identification provided by the Principal at all times when on the Site and provide that identification for inspection when requested to do so by the Principal’s personnel;

- only access the Site for the purposes of the Works and not bring any unauthorised persons including children onto the Site;

- maintain the security of keys, access codes and any other items or confidential information (as described in Clause 8.6) provided by the Principal in relation to accessing the Site;

- immediately report to the Principal any accidental alarms, loss of keys and any other incidents relating to actual or potential breaches of the security of the Site;

- immediately report to the Principal any damage to or malfunction of doors, windows, locks, security systems or other items relating to the security of the Site that have been identified in the course of the Works; and

- comply with all other policies and procedures relating to the security of the Site in the course of the Works as implemented with the agreement of the parties.

The Contractor must immediately rectify any breaches of security policies and procedures:

- as soon as it becomes aware of the breach; or

- as soon as it is notified of the breach by the Principal.

- PRINCIPAL’S COSTS INCURRED AFTER PRACTICAL COMPLETION

The Contractor agrees to reimburse the Principal’s costs incurred after the practical completion date for track protectors and inspectors, signal and electrical fitters, environmental and safety auditors and employees of the Principal required by the Contractor to fulfil contractual obligations will be charged out at $550 per person for each four (4) hours or part thereof.

The Principal can withhold the value of the contract price not paid to cover the expected liquidated damages payable by the Contractor.

- RISE AND FALL

This Agreement shall not be subject to adjustment for rise and fall in costs for the first 12 months. At the end of this period Panel members may, on an annual basis, resubmit hourly rates for the nominated personnel, which have been adjusted in line with the appropriate labour indices available from the Australian Bureau of Statistics.

- RAIL SYSTEM

Refer to Drawing No. 307-A2-97-023 - Metropolitan Rail and Tram System.

- INVOICING

The Contractor’s invoices must clearly identify:

- clear, itemised details of all work requiring payment;

- the Purchase Order Number provided by the Principal;

- Contract Number and Title

Invoices shall be submitted via email (attached as a PDF) to APinvoices@sharedservices.sa.gov.au.

DPTI “Master” Specifications

Part G40 Rail Safety Provisions

Part G45 Railway Management Planning

Refer: https://www.dpti.sa.gov.au/contractor_documents/division_rw_railways

Part R86 Fencing

Refer: https://www.dpti.sa.gov.au/contractor_documents/specifications_-_division_R_roadworks

___________

APPENDIX 1

ENGINEERING STANDARD STATION - FENCING

(AR-PW-PM-SPE-00129009)

APPENDIX 2

ENGINEERING STANDARD: FENCING AND GATES FOR RAIL CORRIDORS AND FACILITIES

(CS1-DOC-00454)

APPENDIX 3

FENCING PHOTOGRAPHS

(FOR INFORMATION ONLY)

Photo 1 –  Loop Tubular (Pool type) Fence

Photo 2 –  Tubular System used for channelling pedestrians at stations

Photo 3 –  Chain Link Fabric Fence

Photo 4 –  Barbed selvedge at the top rail

Photo 5 –  Chain Link Fabric Fence Gate

Photo 6 –  Spear Fence

Photo 7 –  Flat Top Fence

Photo 8 –  Flat Top Fence (Showing plastic cap on vertical rails)

Photo 9 –  Palisade Pale Fence

Photo 10 –  Close Space Welded Mesh Fence

Photo 11 - Typical Sliding Gate

Photo 12-Typical Isolation Panel

DRAWINGS

ANNEXURE TO THE AGREEMENT

| The Principal is: (Clause 2) | Rail Commissioner Roma Mitchell House 136 North Terrace ADELAIDE 5000 |
| --- | --- |
| The Principal’s Authorised Person is: (Clause 4) | The person occupying the position of Director Procurement and Contracting , DPTI of 77 Grenfell Street, ADELAIDE SA 5000 |
| Public Liability Insurance: (Clause 5) | $10 000 000 |
| Expiry Date: (Clause 3) | 30 June 2021 |

_______________

APPLICATION FORM

TO THE GENERAL MANAGER:

THE SUPPLY AND INSTALLATION OF FENCING AT VARIOUS LOCATIONS WITHIN THE AMPRN

(PANEL AGREEMENT No.15C639)

I/We the undersigned, do hereby apply to perform the above mentioned services in accordance with the Invitation Documents.

Company Name...................................................................................................................................................

(BLOCK LETTERS)

ACN............................................................................. ABN................................................................................

Address................................................................................................................................................................

Telephone No. ............................................................... Mobile No. ..................................................................

Email Address......................................................................................................................................................

Signature of Applicant.................................................... Name...........................................................................

Position in Company............................................................................................................................................

Signature of Witness.................................................... Name of Witness...........................................................

Dated the............................................................  day of.................................................................  20..............

SCHEDULE CHECKLIST FOR TENDER SUBMISSION

For each item please tick the box to indicate that the Schedule has been completed in accordance with Conditions of Tendering Annexure A and included with your tender submission.

| 1 | Schedule of Rates. | □ |
| --- | --- | --- |
| 2 | Certificate of Currency of Public Liability Insurance. | □ |
| 3 | Statement of company experience relevant to this Invitation and track record of company (including referees). | □ |
| 4 | Statement of demonstrated capability and capacity to undertake the work in a designated timeframe | □ |
| 5 | Schedule of Management Systems and Plans. | □ |
| 6 | Delcaration of Intent: Industry Participation Policy | □ |

SCHEDULE 1

SCHEDULE OF RATES

RATES AND AMOUNTS SHALL BE EXCLUSIVE OF GST

| Nominated Persons* | Title / Position | Hourly Rate ($/hr) |
| --- | --- | --- |

| Nominated Plant | Hourly Rate ($/hr) |
| --- | --- |

Prices offered per metre of fencing must be inclusive of all costs associated with the manufacture and installation of the fence type in accordance with the Engineering Standards that form part of this Contract:

- Appendix 1: Stations – Fencing / AR_PW-PM-SPE-00129009 Part 129009 (D068); and

- Appendix 2: Fencing and Gates for Rail Corridors and Facilities / CS1-DOC-00454.

For example, the prices tendered for each fence type must include manufacture and delivery, site clearing, all earthworks, removal of existing fences, site clean-up, location of underground services and any other costs associated with the installation of the fencing. Tenderers will be required to provide all fencing types for the period of the contract at the prices offered. Gates will be priced separately.

|  | Fence Type | Per Metre Rate ($/mtr) |
| --- | --- | --- |
| 1 | 1200mm Loop tubular (pool type) fence |  |
| 2 | 1200mm and 1600mm Tubular System |  |
| 3 | 1800mm Pressed Spear Tubular Fencing |  |
| 4 | 1800mm Flat Top Fence |  |
| 5 | 1800mm Chain Link Fabric Fence Gates |  |
| 6 | 1800mm Chain Link Fence |  |
| 7 | 3000mm Palisade Pale Fence |  |
| 8 | 3600mm Close Space Welded Mesh |  |

SCHEDULE 6

DECLARATION OF INTENT – INDUSTRY PARTICIPATION POLICY

# sOUTH AUSTRALIAN INDUSTRY PARTICIPATION POLICY

# declaration of intent TEMPLATE

# MEASURING Economic Contribution FROM Employment,

# investment & SUPPLY INPUTS

This template is designed for:

- Businesses tendering to gain a position on a panel, and

- Businesses responding to an EOI or early market approach for an opportunity that will likely require the submission of an Employment Contribution Test (ECT) or IPP Plan at a later stage.

Completing this IPP Declaration of Intent is a mandatory requirement when specified in Panel and EOI/Early Approach to Market tender documents. The tender will be classed as non-compliant if this requirement is not met.

Guiding documents including the South Australian Industry Participation Policy, Procedural Guidelines and Frequently Asked Questions are available at South Australian Industry Participation Policy.

The Office of the Industry Advocate is available to assist with requests for information on IPP requirements.

Please phone (08) 8226 8956 or email: DPCOIAIndustryParticipationPlans@dpc.sa.gov.au.

# business details

| Business Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Manager |  |  |  |  |  |
| Telephone |  |  | Email |  |  |
| What is your physical presence in South Australia? (you can tick more than one) | Head Office ☐ | Branch Office ☐ |  | Warehouse ☐ | Other (please specify ☐ |
| Location of physical presence |  |  |  |  |  |

| Industry Capability Network (ICN) Gateway You are encouraged to be registered on the Industry Capability Network (ICN) Gateway http://gateway.icn.org.au |  |
| --- | --- |
| Please indicate your ICN Gateway Company Reference Number |  |

| Panel / EOI Title |  |  |
| --- | --- | --- |
| Reference Number (if available) |  |  |
| Responsible Government Agency |  |  |
| Tender value ($AUD) (This is the total value of your tender, including GST, including all options and for the life of the contract including all possible extensions) | Not Applicable |  |
| Will this contract deliver mainly to: | ☐ Metropolitan Adelaide | ☐ Regional South Australia |

# DECLARATION

| Declaration |  |  |  |
| --- | --- | --- | --- |
| As a duly authorised officer of the Business, I am familiar with the South Australian Industry Participation Policy, and the Business’s responsibilities under this policy. If awarded a contract for which this Declaration of Intent has been prepared that falls within the scope of the IPP, the Business will: - Complete an Employment Contribution Test (ECT) or Industry Participation Plan at RFT stage or at contract negotiation (as indicated by the Responsible Government Agency) and meet the commitments given in the Test/Plan, and - Commit to promoting economic contribution to the State including for employment outcomes and economic growth |  |  |  |
| Signature: |  | Date: |  |
| Name (print): |  | Position: |  |